BPRO Technology Committee Minutes

Meeting date:  9/16/21 – VIRTUAL via WebEx

TOPIC:		                              DISCUSSION:

| Minutes | Minutes: Minutes will be posted to the BPRO Website at http://www.mybpro.org/committee-reports.html within 30 days from date of meeting. |
| --- | --- |
| Roll call, Video and Tele connect options | Attendance: 82 in attendance, 48 localities represented. Facilitator: Rick Waugh, Committee Chair Guest: Frank Smith, Business Operations Specialist, VDSS |
| Frank Smith, Business Operations Specialist, VDSS | Frank discussed his functions. Project liaison for technical side of DSS, Oversees Rushmore, posts broadcasts, and collaborates with Rick Waugh to vet concerns raised through BPRO for system developments and upgrades to be forwarded to the VaCMS Workgroup and Steering Committee. He has worked though the levels of VDSS, most recently as TANF Consultant and now as Operations Specialist that mad ehim realize that there is a need to enhance communication so that pertinent information gets to the right party or to tighten up the communication chain. Transparency is important, no response is perhaps worse than the answer you didn’t want to hear. Tightening up communication with regional offices to local agencies is a personal goal of his. Frank listened to several new concerns regarding browser issues, DMIS, Tasks and Reminders, and other various topics not included below. Meeting went over all the below topics and charges. |
| VaCMS Workgroup & Steering Committee | The VaCMS Workgroup and Reports Workgroup has had pause in its progress. Deana Bennett continues to represent BPRO as a voting member on the Steering Committee of this workgroup along with various top State members, with Rick Waugh of this Tech Committee also on that project as a non-voting member to help provide additional information or clarification. Below information is compiled by BPRO Technology Committee Chair from multiple meetings within the VaCMS Workgroup/Steering Committee. Currently, Frank Smith, Business Operations Specialist at VDSS is assigned to Rick Waugh to discuss all issues with systems as they relate to benefit programs, determine the needs and submit to the workgroup which is comprised of VDSS, Business, IT, DMAS, BPRO President Deana Bennett as voting members and BPRO Tech Chair Rick Waugh for consult. The below is a summary of all BPRO submitted issues that are still outstanding. Many others that have been fixed are no longer on the below list (ie: TANF Relationship screen issues for Payee cases where fixed in last release). Discussion of progress on the top 7 identified issues by BPRO (2020)… Issue #1: SNAP/TANF applications populating the worker of the incorrect locality due to SD. Previously: To be fixed in August release to have default worker of the residing locality populated on the case. HUGE!! – Update on 9/14/21: Delayed by VDSS Business,… reviewing cause and working to get into next release. Issue #2: Duplicate client IDs created by Self Direct Previously: Moving forward with making more restrictive rules for file clearance. Will be implementing the rule of populate T# into MWS when Self Direct ‘thinks’ it should create a client ID so that a human eye can look at it and perform the proper file clearance. Update on 9/14/21: CR 667 created 9/9/21 and slated for November release at the earliest. Lynette Smith is in discussion with Cindy Olson. Issue #3: Allowing Demographic changes to members under Inquire/Client to active cases Previously: Deferred Update on 9/14/21: Rick and Frank Smith to revisit with VDSS Business. Issue #4: MWS application dates Previously: Side meetings to be scheduled to discuss all that is needed in CR 309, expected to be released in Dec 2021. Multiple application dates to be allowed for different programs on the same T#. Plans to review the following… holidays, transferring of T#s between localities impacting dates, and MWS to possibly follow the locality profile. Multiple T#s pending at same time. Also to add the client ID field for EAP. Update on 9/14/21: Appears CR 309 is to add the extra date field, and CR697 is to address proper population of application dates and coding VaCMS to look at agency profiles. Will compare 309 and 697 to see what all is included and confirm with Kavansa Gardner. Issue #5: SPIDeR enhancements that were approved in 2019 Previously: To be submitted as a SR (not a CR). This is SR 3650 which has been moved forward for implementation. Date of implementation TBA. Update on 9/14/21: Now changed to PR 3650. Lynette Smith will follow up for implementation date. Issue #6: MWS report to be created for all 3 tabs, and adding field. Previously: Submitted CR with report needs for all 3 MWS tabs in excel format with real time data. Also adding in search field for worker, and make search less restrictive. Expected to be implemented by either the November Release or 1st Release of 2022. Update on 9/14/21: Gave Lynette the CR submitted so she can research status. Issue #7: Revised PPinT report with added Columns Previously: Voted and approved to move forward for CR 690. Expected to be implemented by 1st release of 2022. Update on 9/14/21: Now included on the prioritization list and requested this CR 690 to be implemented in the 1st quarter 2022. Progress on next 9 BPRO submitted issues (Spring 2021)… Ability to edit registered T#s that have not started Data Collection (like case association, locality and worker). Previously: Submitted CR 703. Update on 9/14/21: Moving forward, unknown when date of implementation will be. Simplify Alien Screens (with the GA 2021 request for MA Unborn Child) CR681 can this be incorporated. Previously: Rick Waugh, Quinn Hughley and Natalie Jay-Short created & provided 2 page summary PowerPoint enhancement request on areas of the Alien screen needing improvements. Deana Bennett submitted this final copy to State and Workgroup on 6/1/21. Update on 9/14/21: Moving forward, unknown when date of implementation will be. Lynette Smith will provide additional information in two weeks. Retro Evaluation option for workers in Data Collection (if not keyed at registration) Previously: TBA Update on 9/14/21: Lynette Smith to follow up. Allow CommonHelp documents uploaded by the client to be retrievable under T#s. Previously: TBA Update on 9/14/21: Frank Smith to follow up. Associate T#s to cases that are in status modes:redetermination, change/closure, add a program, etc. Previously: Submitted CR 702 Update on 9/14/21: Now included on the prioritization list for 2022. Rescind the June 28, 2019 release item#12 that prevents anything pending to an active/pending SNAP or TANF case be transferred Previously: Submitted CR 704 Update on 9/14/21: Now included on the prioritization list for 2022. Denial in VaCMS indicates "verification not received within time period" when we Run Elig, it would save a tremendous amount of time if VaCMS would say what screen/or what the item is that was not provided timely, rather than a worker searching every screen. Previously: Voted to move forward with CR 696. Rick Waugh submitted CR. Update on 9/14/21: Now included on the prioritization list for 2022. Allow VaCMS to PV coding for increased income resulting in a negative SNAP change, to follow policy and to allow the system to send the correct language on the NOA. Workers should not have to work around the system to get it to work using "Other VR". ADAPT allowed for the functionality and the language on the NOA. Previously: Voted to move forward with CR, awaiting further developments. Update on 9/14/21: Frank Smith to coordinate a meeting for discussion. Ability to change case names on regular eligibility cases for SNAP/TANF and MA, as we do with EAP. Example wife dies and was the case name, husband would take over the case and the history. Previously: Will be having additional meetings to discuss further. Update on 9/14/21: Frank Smith to coordinate a meeting for discussion. Issues added (Summer 2021): Richmond County receiving abnormally high number applications daily that should have populated other localities. Update on 9/17/21: Rick Waugh and Frank Smith in discussion on this issue. Frank Smith currently researching underlying causes and why this issue has been happening for the last 7 years with no fix. FAMIS Prenatal – when application is filed in the month of birth. VaCMS should allow the 2 months of post partum coverage and allow enrollment of client and deemed child to be enrolled in MMIS seamlessly. Update on 9/16/21: Examples from Chesapeake and Henrico provided,.. and research being performed by Frank Smith. VaCMS dashboard needs to be a useful tool. Tasks & Reminders - too many useless alerts making the other more important alerts being overlooked. Pending CH Documents – Unable to clear this list from caseload. Update on 9/16/21: Frank Smith researching. Commonhelp applications do not have the legal language attached to it, requiring the worker to get separate releases signed by the customer if VRs are needed. Need to have the release to exchange language included on the CH application PDF. No update – will receive update next week ESP module: Cases that are still showing assigned to workers no longer at the agency are not able to be entered/assigned into the ESP module. No update – will receive update next week Create a one-stop research log on Fusion and/or BPRO website of all issues: Committee comprised of Frank Smith, Rick Waugh and couple other selected members to retrieve issues/enhancement requests from 120 localities, consolidate/delete duplicates, and update log to post for all to see the following…. Issues with status (CR# or PR#) and expected date of fix. VDSS sponsored workarounds, as well as BPRO Tech Committee (VDSS unsponsored) Workarounds until the issue is fixed. Update on 9/16/21: Preliminary discussions have taken place. Frank Smith in discussion with Kavansa Gardner and will provide update on next steps and likely committee members. |
| Consolidating System Enhancements | Continued discussion about reviewing locality system enhancement and report requests to streamline for the following… Consolidating duplicate requests Reviewing for already available work-arounds Developing relationship with State contact to send requests to, and for follow up Log and posting status updates of requests The goal is to have a system where we can place a log which would show the status of each issue, remove duplicates, reflect the time frames involved, and the Change Request (CR), sort of a clearing house for information. To clear up issues such as does the state know about this, and provide better transparency. Can also see if this problem has been identified and what is the status of its resolution. If a workaround is out there then that can be shared with the state and other localities on this log (those that are State approved workarounds, as well as those that are workaround that localities have used that has helped. The Clearing House idea-would involve EBS so they could keep CR’s updated. At this stage, unsure if each program would have a dedicated representative or a single individual that everything is filtered through. It can be difficult to keep a moving target updated. Want to have this log to minimize the hands that may be in the pot. Frank Smith agreed this would be helpful and is looking forward to being the liaison between the State and localities to assist with whatever is needed to move this forward. Frank Smith stated that currently, if you have an enhancement, to request enhancements to… bp.busoperations@dss.virginia.gov |
| Other Items | Language on forms: QC requirement (apparently) that on checklists for Spanish the additional notes must also be in Spanish, but QC indicates this is not a requirement for other languages (non-Spanish). This is a policy requirement for all agencies-large and small alike according to QC. This is a glaring inequity. Discussion about “fill in the blank” forms for VCL and RFA requests. EX: Please submit verification of income for [insert client’s name here]. Por favor entrega una verificacion de ingresos por [insert client name here]. This was noted as being inconsistent, and some agencies are having to use online translation services that do not provide correct interpretations. Discussed plans for VDSS to develop Knowledge Base in VLC coming soon. Discussed the VDSS plans for having Contractors and automation assist with Medicaid help assist with renewals and applications when PHE ends. Pros and cons discussed. |
| Upcoming Technology Committee meetings dates | 2021 Tech Committee BPRO meetings, 10:00am. All meetings will be virtual. Additional meetings will be scheduled for 2022. 12/16/21 |